## Slide 1: Midterm Progress Report
Attachable Motion-Detector Security System (AMDeSS)

## Slide 2: Outline
What we’ve done (accomplishments)
Where we are (in-progress tasks)
Where we’re going by the end of the semester (goals)

## Slide 3: What we’ve done so far
Started with the Jovanov development board (JDB)
  Attempted Bluetooth connection – device recognized on Laird app
  Considered trying to program over UART through Teensy board (bad idea)
  Realized we did not have a way to determine whether or not OTA programming attempts were successful.
  Decided we needed to start with the Laird development board and then move to OTA programming later
Obtained the Laird development board for the BL600 module
Started learning the Android environment for the smartphone app
Started learning the smartBASIC language and APIs for the BL600
Developed state diagrams for the sensor device and the smartphone
Learned the basics of BLE communication
  General protocol overview
  Android BLE API
  smartBASIC BLE API
  Pairing vs. bonding
Successfully advertised over BLE from BL600 to smartphone
Successfully paired BL600 with smartphone

## Slide 4: Smartphone State Diagram

## Slide 5: Sensor Device State Diagram
Already paired with a master?
Sleep
Ready
Pairing
Armed
Alarm!
Do Command
Y
N
Button press
Timeout
Paired/connected with smartphone
Command received
Command completed
Arm command received
Disarm command received
Disarm command received
Accelerometer interrupt